Based on what you've built, here's a realistic 2-day plan to finish your agency site:

## Day 1: User Authentication & Core Functionality

### Morning (4-5 hours)

1. User Registration & Login System

- Create registration form (name, email, password, phone)

- Create login form

- Implement password hashing

- Set up session management

- Create users table in database if not done

- Add validation and error handling

2. Connect Authentication to Dashboard

- Protect dashboard route (redirect if not logged in)

- Display logged-in user's name/email in dashboard

- Add logout functionality

- Create user profile section in dashboard

### Afternoon (3-4 hours)

3. Property Search & Filter

- Add search bar (by location, property name)

- Add filters: price range, property type, bedrooms, bathrooms

- Implement filter logic in backend/database queries

- Make it work on property listing page

4. Favorites/Wishlist Feature

- Add "Save Property" button on property cards

- Create favorites table (user_id, property_id)

- Show saved properties in dashboard

- Add remove from favorites option

## Day 2: Features & Polish

### Morning (4-5 hours)

5. Contact Forms Functionality

- Make contact page form work (save to database or send email)

- Add "Contact Agent" form on single property page

- Store inquiries in database with property details

- Show user's inquiries in dashboard

6. Property Inquiry System

- Create inquiries table (user_id, property_id, message, date)

- Display user's property inquiries in dashboard

- Add status (pending/replied)

### Afternoon (3-4 hours)

7. User Profile Management in Dashboard

- View profile details

- Edit profile (name, phone, email)

- Change password option

- Upload profile picture (optional)

8. Final Polish & Testing

- Test all authentication flows

- Test all forms and database connections

- Add loading states and error messages

- Check responsive design on all pages

- Fix any bugs

## Priority Order (if short on time):

- ✅ User Registration/Login - Critical

- ✅ Dashboard Authentication - Critical

- ✅ Property Search/Filter - Important

- ✅ Contact Forms - Important

- ⭐ Favorites Feature - Nice to have

- ⭐ Profile Management - Nice to have

## Quick Wins to Add:

- Property view counter

- "Recently Viewed" properties

- Social share buttons on properties

- WhatsApp inquiry button

- Email verification (if time permits)

Focus on getting authentication working first - everything else depends on knowing who the user is!